# Mobilisation phase - checklist

| Project name: |  | [Insert Name] |  | Phase: | Mobilisation phase |  |  | Completion status |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package/project name |  | [Insert Name] |  |  |  |  |  |  |  |
| No. | Project owner activities | Description |  | Actions |  |  | Records | Recognition of completion | Date |
| Prerequisite for mobilisation phase checklist |  |  |  |  |  |  |  |  |  |
| 1 | Funding application phase - due diligence | Due diligence checks and assessments have been completed. |  | Development of project summary and completion of capability assessment |  |  | Rapid Mobilisation Capability & Readiness Questionnaire Project Summary | [Project Owner Initials] |  |
| Mobilisation phase checklist |  |  |  |  |  |  |  |  |  |
| 1 | Establish governance, team and assurance | Ensure that good governance, assurance, reporting structures and work packaging principles and guidelines are being followed. |  | Develop a mobilisation plan; source internal/external resources (if required) Identify and assign key roles & responsibilities; develop governance structure; establish reporting and assurance framework; form work packages (if required). |  |  | Outline of governance structure. Project team and governance selection. Mobilisation plan. Identification of work packages. | [Project Owner Initials] |  |
| 2 | Clarify project outcomes | Reaffirm and clarify project and broader outcomes; establish risk allocation; prepare project brief. |  | Clarify and clearly define project and broader outcomes from business case or with senior leadership; hold risk workshop and establish appropriate risk allocation between parties; prepare a clear project scope and brief. |  |  | This checklist. Risk allocation table. Project scope and brief. | [Project Owner Initials] |  |
| 3 | Select delivery model | Select delivery model for the specified project/work package. |  | Prepare procurement strategy; select delivery model. |  |  | This checklist | [Project Owner Initials] |  |
| 4 | Stage gate 1 | Assurance step to ensure that mobilisation process is on track in accordance with funding requirements before initiating the work allocation / tender process. |  | Submit streamlined documentation to stage gate decision maker in line with funding agreement. |  |  | This checklist | [Project Owner Initials] |  |
| 5 | Allocate work (tender) | Source suppliers to do work (including professional services consultants as needed and delivery contractors). This process should include market engagement, assessing options/available processes which could be used to rapidly mobilise. |  | Agile engagement (such as with industry, stakeholders, councils); application of rapid mobilisation practices; streamlining internal decision-making processes. |  |  | This checklist | [Project Owner Initials] |  |
| 6 | Prepare contract | Prepare contract documentation including any special conditions of contract (if required). |  | Select remuneration model. Prepare contract, including special conditions where necessary. |  |  | This checklist | [Project Owner Initials] |  |
| 7 | Stage gate 2 | Second stage of project assurance required before entering into a contract. |  | Approvals to be obtained before contract execution. |  |  | This checklist | [Project Owner Initials] |  |
| Reviewed by: |  |  | [Insert Name] |  |  | [Insert Signature] |  | Date: | [Insert Date] |
| Mobilisation phase approved for delivery stage to be initiated: |  |  | [Insert Name] |  |  | [Insert Signature] |  | Date: | [Insert Date] |